Notes form Jubileum Residents Meeting
Date: 5 October 2024
Venue: Jubileum Street.
1. Reservoir, Escort, Jubileum, River
a. Flooding in the area due to stormwater
b. Road Stormwater issues area in Yellow
c. Consent needed from erf 1361
1 white – Stormwater trench to be dug to assist with water flow 
2 blue – Concrete drainage channel
3 red – road repair
4 green – stormwater sloot 
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2. Jubileum 
a. Flooding in the area due to stormwater
b. Road Stormwater issues area in Yellow
c. Consent needed from erf 389
1 white – Stormwater trench to be dug to assist with water flow
2 blue – Concrete drainage channel
3 red – road repair
4 green – pipe over lay water 
[image: ]


3. Greed in meeting
a. Work will commence 6 November
b. Trenchers will commence 6 November
c. Deon Wasserman will get consent from owners where needed
d. Dates of other work to be provided as soon as possible.

4. Other roads identified in the broader Napier
a. Trenchers need to be done at same time while digger in Napier for Pine Road and others if needed. 
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